Deployment Strategy

Date and Time: 01/10/2024	Meeting Attendees
Online / In Person	Raf, Veronica

Agenda	Decision
To determine the most effective deployment strategy for transitioning AML’s legacy system to the new system, ensuring user satisfaction and retention while minimizing risk during rollout.	Selected Option: Canary Release / Allows for controlled exposure to a subset of users, ensuring potential issues are addressed before full deployment. / Aligns with AML’s goals of reliability and user-centric development.

Action Items:
Develop a monitoring framework to track key performance indicators (KPIs) and gather user feedback during the canary release phase.
Expand deployment incrementally once stability and user satisfaction are confirmed.

Next Meeting	Additional Notes
	-